# Case Study: AI Tax Return Agent Prototype (Updated)

## Objective

Build an end-to-end prototype of an AI agent capable of automating personal tax return preparation by allowing users to upload standard tax documents (e.g., W-2, 1099), extracting relevant data, calculating tax liability, and generating a completed Form 1040.

## Estimated Duration

5–10 hours

## 1. Introduction and Overview (30 mins)

**Problem:** Manual tax preparation is time-consuming and error-prone. Taxpayers often find it difficult to consolidate multiple documents into a final return.

**Goal:** Create a working prototype of an AI agent that automates:

- Document ingestion (e.g., W-2, 1099-INT, 1099-NEC)

- Tax data extraction

- Tax liability calculation

- Population of IRS Form 1040

**Expectations:** A working prototype that includes:

- File upload interface

- Intelligent document parsing

- Tax calculation logic

- A completed downloadable Form 1040

- Simple and clean user interface

## 2. Requirements Gathering and Initial Setup (30 mins)

**Technical Setup:**

- Choose a tech stack (e.g., Python + Flask, LangChain, PyPDF, OpenAI API, PDF libraries)

- Create a basic project structure with frontend, backend, and logic layers

**Prototype Requirements:**

- File Upload: Accept PDFs of W-2, 1099-INT, and 1099-NEC

## 3. File Upload and Data Extraction (1–2 hours)

**Frontend:**

- Build a file upload interface that supports multiple PDFs

- Add fields to collect personal details (filing status, dependents, etc.)

**Backend:**

- Use `pdfplumber`, `PyMuPDF`, `tesseract`, or other tools for OCR

- Parse each document type for specific fields:

- W-2: Wages, federal income tax withheld

- 1099-NEC: Nonemployee compensation

- 1099-INT: Interest income

- Validate inputs and log any missing values

## 4. Tax Calculation Logic (1–2 hours)

**Implement Logic:**

- Use 2024 IRS tax brackets

- Apply standard deduction based on filing status

- Aggregate income across documents

- Subtract withholding to determine tax due or refund

**Testing:**

- Use mock documents to verify calculations

- Ensure accuracy across filing statuses and income types

## 5. Form 1040 Generation (1–2 hours)

**Render Form 1040:**

- Use `reportlab` or form-filling libraries to generate a PDF

- Fill fields based on extracted and calculated data

- Include totals, adjustments, and refund/payment lines

**User Output:**

- Show tax summary (owed/refund)

- Let user preview and download completed Form 1040

## 6. Security Considerations (30 mins)

**Data Handling:**

- Sanitize inputs and validate files

- Consider temporary storage or memory-only processing

**Compliance:**

- Discuss importance of secure handling of SSNs and income data

- Acknowledge future steps for encryption and e-filing integration

## 7. Final Touches and Presentation (1 hour)

**User Interface:**

- Make the upload and results pages clean and mobile-friendly

- Display processing status and errors clearly

**Documentation:**

- Explain the flow: Upload → Parse → Calculate → Generate Form

- Describe logic modules and document parsing approach

**Demo:**

- Present sample run-through with dummy W-2 and 1099s

- Discuss limitations and future scope (e.g., full itemization, state returns)

## 8. Case Study Wrap-Up (30 mins)

**Reflection:**

- What worked well and what was challenging?

- What would you add in a production version?

**Deliverables:**

- Working prototype with:

- File upload and parsing

- Tax logic

- 1040 generation

- Codebase with comments

- Brief documentation

**Optional Extensions:**

- Support for other forms (e.g., 1098, Schedule C)

- AI-based anomaly detection

- Real-time refund optimization tips

- Integration with IRS API sandbox